## Slide 1: MCEM Stage Gates and Role Matrix
FY27 MCEM · EXECUTION REFERENCE
A stage exits only when customer evidence, ownership, and the next-stage handoff are clear.
Execution Excellence | MCEM
Notes: This deck condenses the FY27 MCEM framework into a practical stage-gate reference covering purpose, exit evidence, decision logic, and role involvement. Exact role titles vary by segment and delivery motion.

## Slide 2
The five-stage MCEM lifecycle
1 · LISTEN & CONSULT
Discover, qualify, align outcomes
2 · INSPIRE & DESIGN
Prove value and shape solution
3 · EMPOWER & ACHIEVE
Secure decisions and commitment
4 · REALIZE VALUE
Deliver, adopt, and scale
5 · MANAGE & OPTIMIZE
Sustain, optimize, and expand
FY27 MCEM · Stage Gates & Roles
1
Notes: MCEM progression is outcome-based rather than activity-based. Teams may move backward when evidence changes or a dependency fails. Customer planning and outcome ownership run across all stages, while primary accountability shifts from ATU to STU and then CSU or partners.

## Slide 3
Stage 1 · Listen & Consult
Gate element | What must be true | Primary roles
Objective | Understand customer context, priorities, stakeholders, desired outcomes, and opportunity viability. | ATU-led: AE/DAE; ATS, IA, CE, SAE as applicable
Required evidence | Discovery identifies the right Conversation and a qualified opportunity. BOAT is complete: Budget, Outcomes, Approval, Timing. | STU supports signals/discovery; CSAM/Partner adds execution context
Official exit criterion | Conversations and Qualified Pipeline identified via Discovery Questions. | ATU accountable
Decision | ADVANCE only with all BOAT evidence. HOLD if any item is incomplete. RECYCLE discovery if priority, sponsorship, or problem definition is unclear. | AE owns qualification; customer BDM/TDM and sponsor validate
MCEM Overview; FY27 MCEM Summary of Changes; FY27 orchestration guides
FY27 MCEM · Stage Gates & Roles
2
Notes: Stage 1 creates a qualified opportunity, not merely interest. BOAT is the hard qualification test: all four elements must be present. If only two or three are known, the opportunity isn’t qualified.

## Slide 4
Stage 2 · Inspire & Design
Gate element | What must be true | Primary roles
Objective | Shape a shared solution vision, value case, technical path, and route to delivery. | STU-led: SSP/DSS and SE/DSE
Required evidence | Conversations and BVA completed; workshop, architecture, demo, or prototype validates the path; consumption/adoption and success planning begun; scale engines identified. | ATU shapes customer/commercial path; CSU and Partners review plans
Official exit criterion | Customer Conversations complete to prove value and rapidly solution. | STU accountable
Decision | ADVANCE when value, technical fit, delivery path, and plans are credible. HOLD for missing proof or capacity. RECYCLE to Stage 1 if customer outcomes or qualification changed. | Customer BDM/TDM confirms relevance and feasibility
FY27 MCEM Summary of Changes; FY27 Enterprise and SME&C orchestration guides
FY27 MCEM · Stage Gates & Roles
3
Notes: Stage 2 turns discovery into an agreed vision and credible solution path. CSU and partners should enter early enough to test delivery and success assumptions before commitment.

## Slide 5
Stage 3 · Empower & Achieve
Gate element | What must be true | Primary roles
Objective | Win business and technical decisions, secure commitment, and prepare a clean delivery transition. | STU-led: SSP/DSS and SE/DSE
Required evidence | Business case/proposal aligned; technical decision won via MVP, PoC, pilot, or close plan; terms agreed; plans finalized; delivery ownership accepted. | ATU AE/DAE and CE; CSU Lead/CSAM/CSA; Services and Partners
Official exit criterion | Customer Agreement and Committed Pipe secured. | STU accountable
Decision | ADVANCE only with agreement, committed pipeline, and accepted handoff. HOLD while proof, terms, approvals, or owners remain open. RECYCLE to Stage 2 if scope or architecture changes. | Sponsor, BDM/TDM, procurement, and delivery owner confirm
FY27 MCEM Summary of Changes; FY27 Enterprise and SME&C orchestration guides
FY27 MCEM · Stage Gates & Roles
4
Notes: A verbal preference isn’t enough. Customer agreement, committed pipeline, technical decision, commercial path, and delivery ownership must line up. Preserve the business outcomes through a warm handoff.

## Slide 6
Stage 4 · Realize Value
Gate element | What must be true | Primary roles
Objective | Deliver, accelerate adoption and consumption, complete milestones, and demonstrate business value. | CSU/Partner-led: CSAM, CSA, ISD, CAF/FDE, delivery Partner
Required evidence | Production and delivery are on track; Customer Success Plan governs work; usage, adoption, health, milestones, and value measures demonstrate scale. | ATU oversees outcome alignment; STU/SE re-engages for blockers
Official exit criterion | Accelerated scale and business value delivery. | CSU/Partner accountable
Decision | ADVANCE when scale and value are evidenced and sustainable. HOLD for adoption, health, or milestone gaps. RECYCLE to Stage 3 if commitment, scope, funding, or ownership must reset. | Customer delivery owner and business sponsor validate
FY27 MCEM Summary of Changes; FY27 Enterprise and SME&C orchestration guides
FY27 MCEM · Stage Gates & Roles
5
Notes: Technical deployment alone doesn’t close Stage 4. Evidence should include usage, adoption, health, milestones, and business value at the intended scale.

## Slide 7
Stage 5 · Manage & Optimize
Gate element | What must be true | Primary roles
Objective | Sustain health, optimize performance and adoption, build customer capability, and identify next value. | CSU/Partner-led: CSAM, CSA, ISD, delivery Partner
Required evidence | Health and usage are governed; optimization works; renewal readiness is visible; new questions, signals, or workloads are initiated. | AE/ATS sustains relationship; STU re-engages for expansion
Official exit criterion | New Customer Questions and workloads initiated. | CSU/Partner accountable
Decision | RE-ENTER Stage 1 or 2 for a new workload. REMAIN in Stage 5 while optimizing without a new opportunity. RECYCLE to Stage 4 if health or realized value deteriorates. | Customer sponsor and success team agree next outcome
FY27 MCEM Summary of Changes; FY27 Enterprise and SME&C orchestration guides
FY27 MCEM · Stage Gates & Roles
6
Notes: Stage 5 sustains value and bridges to the next growth cycle. The exit isn’t an administrative close; it’s initiation of a new customer question or workload.

## Slide 8
Decision matrix · How to exit each stage
Gate | ADVANCE / EXIT | HOLD | RECYCLE / ESCALATE
1 → 2 | Qualified pipeline plus all BOAT evidence. | One or more BOAT items incomplete but recoverable. | No clear priority, sponsor, outcome, or viable opportunity.
2 → 3 | Value, technical fit, plans, and delivery route credible. | Proof, business case, scale engine, or plan incomplete. | Customer need changed; return to discovery.
3 → 4 | Agreement, committed pipeline, technical close, and handoff accepted. | Terms, approvals, proof, or delivery owner open. | Scope/value/architecture changed; redesign or requalify.
4 → 5 | Scale and measurable business value demonstrated. | Adoption, consumption, health, or milestones below plan. | Commitment, funding, scope, or ownership must reset.
5 → next | New customer question or workload initiated. | Continue optimization; no expansion signal yet. | Value or health regressed; return to Stage 4 recovery.
Decision logic synthesized from official exit criteria, BOAT, stage progression, and orchestration handoffs.
FY27 MCEM · Stage Gates & Roles
7
Notes: Advance only on customer-verifiable evidence. Hold when a gap is known, owned, and recoverable. Recycle when foundational assumptions change. Escalate ownership, capacity, commercial, or delivery risks rather than forcing a stage transition.

## Slide 9
Personnel and role involvement by stage
Stage | Accountable org | Core roles | Critical handoff
Listen & Consult | ATU | AE/DAE, ATS, IA, CE, SAE; SSP/DSS; CSAM and Partner | ATU → STU with qualified need and outcomes
Inspire & Design | STU | SSP/DSS, SE/DSE; AE/DAE and CE; CSAM/CSA; PSS/PDM and Partner | Value and design align with delivery path
Empower & Achieve | STU | SSP/DSS, SE/DSE; AE/DAE, ATS, CE; CSU Lead, CSAM/CSA; Services/Partner | STU → CSU/Partner with commitment and plans
Realize Value | CSU / Partner | CSAM, CSA, ISD, CAF/FDE, Services, Partner; AE/ATS oversight; SE for blockers | Delivery → success governance with measured value
Manage & Optimize | CSU / Partner | CSAM, CSA, ISD, Partner; AE/ATS; SSP/SE for expansion | CSU/Partner → ATU/STU for next workload
Role titles vary by segment; cross-segment view based on FY27 Enterprise and SME&C orchestration guides.
FY27 MCEM · Stage Gates & Roles
8
Notes: Accountable organizations don’t work alone. ATU retains outcome ownership across the lifecycle, STU owns value and technical solutioning through commitment, and CSU or partners own realization and optimization.

## Slide 10: For the opportunity in review, which exit evidence is missing—and who owns closing the gap?
MCEM stage progression is a team decision, not a status update.
Notes: Name the current stage, official exit criterion, evidence present, gap, and owner. If evidence doesn’t support advancement, choose hold or recycle explicitly. This protects forecast quality, customer trust, and clean sales-to-delivery transitions.